Team 2

# MEETING 10/06

10 June 2025 / 4:00 PM / Online

# ATTENDEES

Sharon Randhawa, John Huggard, Gregory Nikolopoulos, Niall Giblin, Ruiqi Guo, Grace Hayden.

# AGENDA

Front-end

- About us section- how does everybody feel having a headshot and a sentence relating yourself either to New York or a big city - see doc for example.

Back-end

- JWT for authentication stuff any other ideas for auth/security?

Progress so far

- Recap on what we have completed in this Sprint so far

- What needs to be done to finish this sprint?

- Is there anything that will not be finished on time?

Minimum Viable Product

- What exactly do we want for the MVP? Exact features and functionalities?

- What features do we want to build after we have a functioning product?

Faculty meeting

- Plan questions for Wednesday’s faculty meeting (could ask about how final demo works)

NOTES

Most parts completed separately for Sprint 2

Sharon tried to link up backend and front end today but would not work we will deal with tomorrow after meeting it is not docker just something else.

John - file for api’s seem to have every section done but need to confirm that everything is working some of it may not be working

Sprint 2 - things that may not get finished

- Gregory a bit behind on the layout of find my vibe

Minimum Viable Product:

Find my vibe with llm

All points on the map, ml that shows points on the map and also have the ml call

Extra add ons if we have time:

Map with jigsaw

Friend interaction

Plan my night

Mobile version - maybe we could speak in and convert to text but we may not be able to get a free api to do that

Faculty meeting:

- Ask about main demo grading and roles like how will questions be asked

- Next round of presentations

Maintenance - do they need to go into further detail than gregory’s presentation - like in depth on tech and how we are using it and why we are using it in certain ways.

- Clarification on when we have to stop coding and when we have to submit (seems to be Friday week 10)

# ACTION ITEMS

- Faculty meeting tomorrow @11:30am!

- Sort out linking back and front end tomorrow after meeting

- Discuss the map tomorrow of Manhattan

# NEXT WEEK’S AGENDA