Team 2

# MEETING 29/05

29 MAY 2025 / 11:00 AM / Zoom (Info in Whatsapp)

# ATTENDEES

Sharon Randhawa, John Huggard, Gregory Nikolopoulos, Niall Giblin, Ruiqi Guo, Grace Hayden.

# AGENDA

Project Scope & Direction

- Clarify target audience: Commuters vs. Arts/Entertainment/Gigs Crowd

- Identify core features vs nice to haves

- UI talk

Reflections from Other Teams Presentations

- Review any ideas from other presentations

Backend Responsibilities & Coordination

- Clarify backend’s role ensuring redundancy with frontend is avoided

- Discuss planned endpoints and data points

Development Process

- Unit and integration testing

- Coding and commenting

Stress Testing

- What does stress testing our plan look like in Sprint 1

Faculty Meeting Preparation

- Begin identifying key points to cover

Sprint 2 Planning

- Confirm goals and main tasks for Sprint 2

- Break down into weekly and subteam tasks on trello

NOTES

Project Scope & Direction

- Locations to different restaurants and events etc

- Aimed towards people in the city they want to know where they can eat, what gigs are on and if there are any promotions.

- If we have time we could build on the backend for people who own these companies etc.

- Times and bookings, safer locations, promotions and reviews

- UI we can put in api

- Core features:

- Route planner

- When we click a place on the map it will say how busy it is (in the form of a pop-up/sidebar) - using this as an indicator of how good it is

- From there we can create what’s hot features

- Filter type of places you want to go (could be our big feature - using llm and filter places based on

Reflections from Other Teams Presentations

- Everywhere is busy all the time due to no specific reason so we need to deal with this but if anything could make ours better.

Backend Responsibilities & Coordination

- John is going to look at creating a chat search and link back next week.

Development Process

- Unit tests should be done from now until the end

- Make sure all functions have comments - they will look at this and also important for unit testing

- We are going to use Alessio’s standard of commenting

Stress Testing

- Goal of this Sprint 1 is to stress test

- Ensure our technologies make sense when integrating with each other

- Ensuring that back-end will work with front-end

- Testing the basic functionalities of what is happening

- RDS database we can still use this - need to ensure they are not both set up with the irish server. We will research more before we set it up.

Faculty Meeting Preparation

- Need to have user stories finished

- Have the time frames of exactly what we want to do and when we want to do it.

- Backlog and sprint log - have a board for each sprint

Sprint 2 Planning

- Design UI

- Coding

- Convert features into visually appeal

- Documentation for lit review - Grace

- Figure out how do to build an api in java or spring boot

- At the moment using react leaflet for the map in frontend - works well with open street map comparison table of all types found in front end google doc.

APis

- Everyone is going to need a list of api keys they need to get.

- We can arrange it so that the keys are in a file ignored by github and it is private to us.

- Document - what api, what version, what is enabled in the api this may be in the readme

# ACTION ITEMS

- Backlog and sprint log needed for faculty meeting 04/06

- Chat search creation - John

- User Stories - Gregory

# NEXT WEEK’S AGENDA

9:30AM in person meeting